Part 1: System Request

Project Name: Book Club Membership & Reading Tracker System

Project Sponsor: Book Club Administration / Cultural Manager

Business Need: To automate member sign-ups, streamline reading progress tracking, and provide a centralized platform for managing club books, schedules, and discussions instead of using manual spreadsheets or messy chat groups.

Business Requirements:

Membership Management: Register new members, update profiles, and track subscription statuses.

Reading Tracker: Log current books and update pages read or completion percentage.

Books & Events Management: Add club books, set timelines, and schedule meetings.

Reviews & Ratings: Allow members to rate books and write reviews upon completion.

Business Value: Saves administrative time, boosts member engagement, accountability, and reading consistency through visual progress tracking.

Part 2: Feasibility Study

1. Technical Feasibility:

High feasibility. The system can be built using standard web/mobile technologies (e.g., HTML, CSS, JavaScript, Node.js, and a database like MySQL or MongoDB) which are widely known and supported.

2. Economic Feasibility:

Low cost to develop and maintain, especially if built as an open-source or internal web app. The time saved in club administration and the increase in active members outweigh the initial setup costs.

3. Organizational & Operational Feasibility:

High feasibility. Club members and administrators are already familiar with digital platforms and apps, making adoption smooth and straightforward with minimal training required.

Part 3: Methodology, Time Estimation, Case Study, PERT & Gantt Chart

Methodology:

Agile / Scrum Methodology is recommended because it allows iterative development, making it easy to release basic membership features first, followed by the reading tracker and reviews.

Time Estimation:

Total estimated project duration: 8 Weeks (Planning: 1 week, Analysis: 2 weeks, Design: 2 weeks, Implementation: 2 weeks, Testing & Deployment: 1 week).

Case Study:

A local university reading club with 50+ members struggled to track who finished which book and managed meetings via WhatsApp, leading to confusion and low participation. Implementing this system centralized book lists, automated reading progress, and increased member engagement by 40%.

PERT Chart Summary:

Critical path starts with Requirements Gathering $\rightarrow$ Database Design $\rightarrow$ Core Backend Development $\rightarrow$ Frontend Integration $\rightarrow$ Testing. Estimated completion time follows standard beta distribution formulas.

Gantt Chart (Timeline Overview):

Weeks 1-2: Requirements & System Request

Weeks 3-4: UI/UX Wireframes & Database Design

Weeks 5-6: Coding & System Integration

Weeks 7-8: Testing, Bug Fixing, and Deployment

Part 4: 20 Questions & Answers (Open & Closed)

Section A: Interview Questions (10 Questions)

Closed Questions (5 Questions):

1. Do you currently use a digital system to track your reading progress? (Answer: No, mostly paper notes or memory).

2. Have you ever missed a book club deadline because of poor scheduling? (Answer: Yes, frequently).

3. Do you prefer receiving meeting reminders via email or mobile notifications? (Answer: Mobile notifications).

4. Is membership fee tracking currently handled manually? (Answer: Yes).

5. Would you use a mobile app version of this system? (Answer: Yes).

Open Questions (5 Questions):

6. What are the biggest challenges you face when trying to finish a book within the club's timeframe? (Answer: Lack of daily tracking and staying motivated without regular check-ins).

7. How do you currently share your thoughts or reviews about a completed book with other members? (Answer: Through informal group chats where messages get easily lost).

8. What features would make you more engaged and active in the book club? (Answer: Leaderboards, reading streaks, and discussion boards).

9. How does the club administration currently handle new member registrations and approvals? (Answer: Through manual Google Forms and spreadsheets, which takes too much time).

10. What kind of reports or statistics would you like to see regarding your reading habits? (Answer: Pages read per month, favorite genres, and completion rates).

Section B: Web Form Questions (10 Questions)

Closed Questions (5 Questions):

1. What is your primary reading format? [ ] Physical [ ] E-book [ ] Audiobook (Answer: Multiple choice option).

2. Are you currently active in a reading group? [ ] Yes [ ] No *(Answer: Yes/No).

3. How